Bravo Neuro

Technical Implementation Plan

Step-by-step build plan for PASHA Hackathon 6.0

Prepared for a two-person team using a fast prototype-first workflow

Date: 15.05.2026

| Core build goal | A polished decision dashboard that predicts waste risk, explains the reason, recommends actions, and shows estimated AZN savings. |
| --- | --- |
| MVP style | Rule-based explainable engine + realistic simulated data + strong frontend story. |
| Main user | Branch manager / operations team. |
| Main demo output | Daily action plan: discount, transfer, reorder adjustment, shelf action, or investigation. |

# 1. Implementation Objective

Build a believable hackathon MVP of Bravo Neuro: a retail decision engine that turns stock, sales, expiry, and branch data into clear operational actions. The prototype should look like something Bravo managers could use every morning, even if the data is simulated.

Show current waste risk for a selected branch.

Highlight risky products with risk score, urgency level, and reason.

Recommend actions: discount, stock transfer, reorder adjustment, shelf action, or investigation.

Estimate possible loss, recovered amount, and net saved value in AZN.

Convert recommendations into a short daily manager task list.

Important: the MVP should not try to be a full enterprise platform. The winning version is the one that tells one strong, clear story with a clean interface and explainable logic.

# 2. First Things Needed Before Coding

| Needed Item | What to Prepare | Why It Matters |
| --- | --- | --- |
| Team roles | Assign one person to frontend/UI and one person to data/logic/server data layer. Both should review demo flow. | Avoids two people editing the same parts and wasting time. |
| Repo | Create one GitHub repository with branches or clear file ownership. | Keeps work recoverable and deployable. |
| Design direction | Choose one dashboard style: clean enterprise, light background, card-based layout. | Prevents UI redesign loops during the hackathon. |
| Fake dataset | Prepare 5-10 products, 2-3 branches, sales speed, stock, expiry, price, waste history, discount response. | Enough data for a convincing demo without overbuilding. |
| Demo branch | Pick one branch as the main story branch, for example Bravo Ganjlik. | Makes the demo focused. |
| Risk examples | Create at least 3 risky products: dairy, bakery, fruit/vegetable. | Shows the engine works across categories. |
| Final demo path | Dashboard -> risky product -> explanation -> recommendation -> savings -> action plan -> mark task complete. | Keeps presentation simple and judge-friendly. |
| Deployment target | Use Vercel or local demo fallback. | Avoids last-minute deployment panic. |

## 2.1 Recommended Assumptions

Real Bravo integration is not required for the hackathon MVP.

Use simulated data, but make it realistic and business-like.

Use explainable rules first. Do not waste time training a complex ML model unless the core demo is already complete.

Use one strong dashboard instead of many unfinished modules.

Treat heatmaps and deep branch/product ranking as future expansion, not MVP requirements.

# 3. Recommended Technical Stack

| Layer | Recommended Choice | Reason |
| --- | --- | --- |
| Frontend | Next.js + React + TypeScript | Fast to build, easy routing/server component support, reliable deployment. |
| Styling | Tailwind CSS + shadcn/ui | Clean dashboard UI quickly without designing every component manually. |
| Icons | lucide-react | Simple enterprise-style icons for risk, savings, tasks, transfers. |
| Charts | Recharts | Good enough for KPI trends, category risk, branch comparison. |
| State | React state + optional Zustand | React state is enough; Zustand only if task state becomes messy. |
| Backend/data layer | Next.js server components + src/lib server data functions | Matches the current repo choice and avoids unnecessary API route boilerplate. |
| Data storage | JSON or TS seed files under src/lib/data | Keeps simulated demo data close to the server-side logic and easy to import. |
| Optional DB | SQLite with Prisma | Only add if you need persistence beyond localStorage. |
| Logic engine | TypeScript utility functions | Keeps scoring, recommendations, and explanations testable. |
| Deployment | Vercel | Fastest path for a Next.js web demo. |
| Fallback | Localhost demo + screen recording | Use if deployment fails. |

## 3.1 Stack Decision

Recommended choice: build everything in one Next.js TypeScript project using the src directory. Keep app routes in src/app, UI components in src/components, and decision/data utilities in src/lib. Avoid a separate Python backend or mandatory API routes unless the project later needs external HTTP access. For this hackathon, the core value is not the backend architecture; it is the decision logic and the demo story.

# 4. Suggested Project Structure

bravo-neuro/
  src/
    app/
      page.tsx
    components/
      DashboardLayout.tsx
      DashboardHeader.tsx
      BranchSelector.tsx
      KpiCards.tsx
      KpiCard.tsx
      RiskTable.tsx
      RiskTableFilters.tsx
      RiskBadge.tsx
      ProductRiskDrawer.tsx
      RecommendationCard.tsx
      SavingsCard.tsx
      DailyActionPlan.tsx
      CategoryRiskChart.tsx
    lib/
      data/
        branches.json
        products.json
        inventory.json
        sales_history.json
        discount_history.json
        waste_history.json
      types.ts
      dataLoader.ts
      riskScore.ts
      recommendationEngine.ts
      savings.ts
      explanation.ts
      dashboardData.ts
      formatters.ts
  public/
    bravo-neuro-logo.svg
  README.md

Keep the structure boring and predictable, but match the live src-based repo exactly so AI coding prompts do not generate files in the wrong root-level folders.

# 5. MVP Data Model

Use a small seed dataset. The fields below are enough to power all must-have features.

| Dataset | Required Fields | Example Use |
| --- | --- | --- |
| branches.json | branchId, branchName, location, demandProfile | Branch selector, transfer destination comparison. |
| products.json | productId, name, category, unitPrice, shelfLifeType | Risk table, product detail view, savings calculation. |
| inventory.json | branchId, productId, currentStock, expiryDate, shelfLocation | Expiry risk, stock pressure, shelf action. |
| sales_history.json | branchId, productId, avgDailySales, last7DaysSales | Sales speed, days-to-clear estimate. |
| discount_history.json | productId, branchId, pastDiscountPercent, responseRate | Discount recommendation and fallback logic. |
| waste_history.json | productId, branchId, categoryWasteRate, previousWasteUnits | Historical risk modifier. |
| tasks.json or local state | taskId, actionType, status, expectedValue, productId, branchId | Daily manager action plan and mark-complete flow. |

## 5.1 Minimum Demo Dataset

☐ 3 branches: Ganjlik, Yasamal, 28 May or similar.

☐ 8 products across dairy, bakery, fruits/vegetables, drinks.

☐ At least 1 critical product with expiry in 1-2 days.

☐ At least 2 high-risk products with expiry in 3-5 days.

☐ At least 1 product where transfer is clearly better than discount.

☐ At least 1 product where reorder reduction is clearly recommended.

☐ At least 1 low-risk product so the dashboard does not look fake.

# 6. Decision Engine Logic

The MVP engine should be explainable. Use scoring rules and weighted factors. This is easier to debug, easier to present, and more trustworthy than pretending to have trained a complex model with no real data.

## 6.1 Waste Risk Score

Risk score should be a 0-100 value calculated from five simple components:

| Factor | Weight | Meaning |
| --- | --- | --- |
| Expiry urgency | 35% | Fewer days until expiry means higher risk. |
| Stock pressure | 25% | Current stock is high compared with daily sales. |
| Sales weakness | 20% | Product is selling slower than needed to clear before expiry. |
| Historical waste | 10% | Product/category often becomes waste in this branch. |
| Branch demand mismatch | 10% | Another branch sells this product faster. |

riskScore =
  expiryUrgency * 0.35 +
  stockPressure * 0.25 +
  salesWeakness * 0.20 +
  historicalWaste * 0.10 +
  branchDemandMismatch * 0.10

## 6.2 Risk Level Mapping

| Score Range | Risk Level | UI Treatment |
| --- | --- | --- |
| 0-34 | Low | Normal row, no urgent action. |
| 35-59 | Medium | Warning badge, monitor or small shelf action. |
| 60-79 | High | Action recommended today. |
| 80-100 | Critical | Immediate discount/transfer/reorder action. |

## 6.3 Recommendation Rules

| Action | Trigger Logic | Output |
| --- | --- | --- |
| Dynamic discount | High stock + near expiry + no better transfer destination. | Discount percent, timing, fallback discount. |
| Stock transfer | Another branch sells the product much faster and transfer is feasible before expiry. | Source branch, destination branch, quantity, reason. |
| Reorder adjustment | Current stock is high, waste trend rising, or days of stock remaining is above target. | Reduce, pause, keep, or increase next order. |
| Shelf action | Medium/high risk with near-expiry stock but not enough urgency for major discount. | Move to promo shelf or front shelf. |
| Investigation | Risk is high but the reason is unclear or data conflicts. | Ask manager to check stock count, shelf placement, or sales anomaly. |

## 6.4 Discount Logic

if risk >= 85 and daysUntilExpiry <= 2: discount = 35
else if risk >= 75 and daysUntilExpiry <= 4: discount = 25
else if risk >= 60: discount = 15
else discount = 0

fallback:
  if soldUnitsByTomorrow < targetUnits:
      increaseDiscountBy 10 percentage points

## 6.5 Transfer Logic

For each risky product:
  compare avgDailySales across branches
  find destination branch where sales speed is highest
  if destination sales speed >= source sales speed * 1.5:
      recommend transferring part of excess stock
  transferQuantity = min(excessStock, destinationExpectedDemandUntilExpiry)

## 6.6 Estimated Savings Logic

possibleLoss = atRiskUnits * unitPrice
recoveredByDiscount = expectedSoldUnitsAfterDiscount * unitPrice * (1 - discountPercent)
recoveredByTransfer = transferredUnits * unitPrice * transferSuccessRate
netSavedValue = recoveredByDiscount + recoveredByTransfer

Use rounded values in the UI. Judges do not need perfect financial modeling; they need a believable business impact estimate.

## 6.7 Explanation Box Generation

Generate a short explanation from the top 2-3 risk drivers. Example template:

Risk is high because {product} expires in {daysUntilExpiry} days,
current stock is {stockMultiplier}x higher than average daily sales,
and {destinationBranch} sells this product {speedMultiplier}x faster.

# 7. Server Data Layer

| Function or file | Layer | Purpose | Returns |
| --- | --- | --- | --- |
| src/lib/dashboardData.ts - getDashboardData(branchId) | Server utility | Builds main dashboard data for the selected branch. | KPIs, risky products, savings totals, tasks. |
| src/lib/dashboardData.ts - getProductRisk(branchId, productId) | Server utility | Builds detailed data for one selected product. | Risk score, explanation, action, savings. |
| src/lib/recommendationEngine.ts - getRecommendations(...) | Pure utility | Generates product recommendations from enriched product records. | Discount, transfer, reorder, shelf actions. |
| src/lib/dashboardData.ts - getDailyTasks(branchId) | Server utility / local seed | Builds the daily manager action plan for the selected branch. | Task array with status and expected value. |
| src/components/DailyActionPlan.tsx - local task state | Client UI state | Marks a task accepted or completed visually during the demo. | Updated task status in the UI. |

The current repo should use server data utilities in src/lib instead of mandatory API routes. Keep dashboard aggregation in src/lib/dashboardData.ts and call it from src/app/page.tsx or other server components. Add API routes later only if an external client needs HTTP endpoints.

# 8. UI Screens and Components

| Component | What It Shows | Must Have? |
| --- | --- | --- |
| DashboardLayout | Main dashboard grid, spacing, page containers, and placeholder sections. | Yes |
| DashboardHeader | Project name, selected branch, date, and small status text. | Yes |
| BranchSelector | Switch between demo branches. | Yes |
| KpiCards | Possible loss, recoverable value, risky products, and tasks today. | Yes |
| KpiCard | Reusable single metric card with icon, value, helper text, and status badge. | Yes |
| RiskTable | Product, category, stock, expiry, risk score, risk badge, and recommended action. | Yes |
| RiskTableFilters | Simple search/category/risk-level controls for a more interactive table. | Optional |
| RiskBadge | Consistent Critical/High/Medium/Low visual treatment across table and drawer. | Yes |
| ProductRiskDrawer | Detailed product explanation, top risk drivers, recommendation, and savings. | Yes |
| RecommendationCard | Discount/transfer/reorder/shelf-action details with reason and urgency. | Yes |
| SavingsCard | Before-action loss, recovered value, and net saved AZN estimate. | Yes |
| DailyActionPlan | Prioritized tasks with Accept/Complete button. | Yes |
| Charts | Category risk or risk trend chart. | Optional |
| Authentication | Login screen. | No |

## 8.1 Main Dashboard Layout

1. Top bar: Bravo Neuro name, branch selector, current date, and daily status text.

2. KPI cards: possible waste, recoverable value, risky products, and tasks today.

3. Left/center: risk table with products needing attention, sorted by priority.

4. Right: daily manager action plan with accepted/completed task states.

5. Drawer/modal: opens when a risky product is clicked and shows explanation + recommendation + savings.

6. UI build order: first create polished static components with mock values, then connect calculated data.

7. Interaction polish: use clear hover states, selected row state, urgency badges, and optional filters/search.

# 9. Step-by-Step Implementation Parts

Each part is intentionally small. Build and test one part before moving to the next. The UI work is now split into static UI first, data connection second, and interaction polish third, so each AI coding prompt has a narrow target.

| Part | What To Build | Done When |
| --- | --- | --- |
| Part 0 - Repo and environment setup | Create the Next.js project, install dependencies, configure Tailwind and shadcn/ui. | App runs locally, clean landing page visible. |
| Part 1 - Types and seed data | Create TypeScript types and seed JSON files under src/lib/data for branches, products, inventory, sales, discount, and waste history. | Data can be imported without errors. |
| Part 2 - Data loader | Write src/lib/dataLoader.ts helper functions that join product + branch + inventory + sales data into one usable object. | One function returns enriched product records for a branch. |
| Part 3 - Waste risk scoring | Implement riskScore.ts with component scores, weighted total, and risk level mapping. | Each product receives score, level, and main drivers. |
| Part 4 - Recommendation engine | Implement discount, transfer, reorder, shelf action, and investigation recommendations. | Every high-risk product gets one clear primary action. |
| Part 5 - Savings calculator | Calculate possible loss, recovered value, and net saved value for recommendations. | Dashboard can show AZN business impact. |
| Part 6 - Explanation generator | Generate human-readable reasons from risk drivers and recommendation logic. | Each recommendation has a short trust-building explanation. |
| Part 7 - Server data layer | Create src/lib/dashboardData.ts functions that expose dashboard, product detail, recommendation, and task data to server components. | src/app can consume branch-level dashboard data without mandatory API routes. |
| Part 8 - Dashboard layout foundation | Build the main dashboard grid, spacing, containers, and placeholder sections. | The page looks like a real dashboard even with placeholder content. |
| Part 9 - Header and branch control | Add project title, subtitle, selected branch, date, daily status text, and branch selector. | Branch switching works visually and updates selected branch state. |
| Part 10 - KPI card UI only | Build polished reusable KPI cards with mock values, icons, labels, helper text, and status badges. | KPI area looks presentation-ready before real data is connected. |
| Part 11 - Connect KPI cards to data | Connect possible loss, recoverable value, risky product count, and task count to dashboard data. | Switching branch changes KPI values. |
| Part 12 - Risk table UI only | Build the product risk table with mock rows, badges, hover states, and action labels. | The table looks clean and enterprise-like before real data is connected. |
| Part 13 - Connect risk table to data | Connect calculated risk scores, levels, recommendations, expiry, stock, and category data. | Products appear in highest-risk-first priority order. |
| Part 14 - Risk table interaction polish | Add clickable rows, selected row state, urgency styling, and optional search/category/risk filter. | User can clearly choose a product for deeper analysis. |
| Part 15 - Product detail drawer | Click product row to open drawer with risk score, top drivers, explanation, recommendation, and savings. | Demo can zoom into one product story. |
| Part 16 - Recommendation card | Make discount/transfer/reorder/shelf action visually strong inside the drawer. | The suggested action feels clear and manager-ready. |
| Part 17 - Savings comparison card | Show before-action loss, recovered value, and net saved value in AZN. | Judges can instantly understand business impact. |
| Part 18 - Daily action plan | Create prioritized task list with action type, product, expected value, and status button. | Manager workflow is visible and clickable. |
| Part 19 - Polish demo data and UI | Adjust fake numbers, badges, wording, spacing, empty states, and chart labels. | Demo feels realistic, not random. |
| Part 20 - Deployment and fallback | Deploy to Vercel, then prepare local backup and screenshots/video. | Project can be shown even if internet/deployment fails. |
| Part 21 - Final demo script | Prepare a 2-3 minute walkthrough matching the UI flow. | Team can present confidently without improvising. |

# 10. Vibe-Coding Workflow

Use short prompts. Do not ask the AI tool to build the whole platform at once. Good prompt pattern:

Context: We are building Bravo Neuro, a Next.js TypeScript hackathon dashboard.
Task: Build only [specific component/function].
Input files: [list relevant files].
Output needed: [exact file/function/component].
Constraints: Keep it simple, typed, readable, and easy to modify.
Do not add unrelated features.

## 10.1 Useful Prompts by Part

| Part | Prompt Direction |
| --- | --- |
| Seed data | Create realistic JSON demo data for 3 Bravo branches and 8 perishable retail products with stock, expiry, sales speed, price, and waste history. |
| Risk engine | Write a TypeScript function that calculates waste risk score from expiry urgency, stock pressure, sales weakness, historical waste, and branch demand mismatch. |
| Recommendation engine | Given enriched product records, return one primary action: discount, transfer, reorder adjustment, shelf action, or investigation. |
| Explanation box | Generate short manager-friendly explanations from the top risk drivers. Keep the wording clear and business-like. |
| Server data layer | Build src/lib/dashboardData.ts with getDashboardData(branchId), getProductRisk(branchId, productId), and getDailyTasks(branchId). Use server utilities, not API routes. |
| Dashboard layout foundation | Build only the responsive dashboard grid in src/app/page.tsx, spacing, card containers, and placeholder sections using Tailwind and shadcn/ui. |
| Header and branch control | Create the dashboard header with Bravo Neuro title, current date, selected branch, status text, and branch selector state. |
| KPI card UI | Build reusable KPI cards in src/components with mock values, icons, helper text, and badges. Do not connect data yet. |
| Risk table UI | Build a polished src/components/RiskTable.tsx with mock rows, risk badges, action labels, hover states, and clean spacing. |
| Risk table data connection | Connect calculated product records from src/lib/dashboardData.ts to the table and sort rows by highest risk first. |
| Product detail drawer | Create a drawer that opens from a selected product and shows risk score, drivers, explanation, recommendation, and savings. |
| Recommendation and savings cards | Make the drawer action card and before/after AZN savings card visually clear and easy to present. |
| Daily action plan | Build a prioritized manager task list with product, action type, expected value, and Accept/Complete status button. |
| Demo polish | Improve copy, empty states, badges, color hierarchy, and spacing without changing the data model. |

# 11. Two-Person Work Split

| Person | Primary Responsibility | Concrete Tasks |
| --- | --- | --- |
| Developer A | Frontend and demo flow | Dashboard layout, header/branch selector, KPI card UI, risk table UI, product drawer, recommendation/savings cards, action plan, UI polish, demo path. |
| Developer B | Data and decision logic | Seed data, type definitions, data loader, risk scoring, recommendation engine, savings calculator, explanation generator, and src/lib/dashboardData.ts server data functions. |
| Together | Integration and final demo | Connect server data functions to branch switching, KPI values, risk table, drawer, and action plan; validate numbers; fix bugs; choose final story product; rehearse demo. |

## 11.1 Merge Strategy

Developer B should finish data/types early so Developer A can build with stable objects.

Agree on exact TypeScript interfaces before UI work becomes serious.

Use one branch per person or coordinate file ownership if working directly on main.

Commit after each working part. Do not wait until the end.

# 12. Suggested Hackathon Timeline

| Phase | Focus | Target Output |
| --- | --- | --- |
| Phase 1 | Setup + data model + seed data | Repo running with realistic sample data. |
| Phase 2 | Risk scoring + recommendation engine | Products receive risk levels and action suggestions. |
| Phase 3 | Static dashboard UI | Layout, header, KPI card UI, and risk table UI look presentable with mock data. |
| Phase 4 | Connect server data to UI | Branch selector, KPI cards, and risk table use calculated data from src/lib/dashboardData.ts. |
| Phase 5 | Product detail story | Drawer, recommendation card, and savings card work for selected products. |
| Phase 6 | Daily action plan + task status | Manager workflow is clickable. |
| Phase 7 | Polish + deploy + rehearse | Stable demo, backup screenshots, clear presentation story. |

# 13. Recommended Demo Story

1. Open Bravo Neuro and select Bravo Ganjlik.

2. Show KPI cards: possible loss, recoverable value, risky products, and today's tasks.

3. Point to the risk table sorted by priority and click the most critical product, for example Greek Yogurt 500g.

4. Show risk score, explanation, and why the product is becoming risky.

5. Show recommended action: discount today and/or transfer units to a faster-selling branch.

6. Show estimated savings in AZN.

7. Open the daily action plan and mark one task as accepted or completed.

8. End with the message: Bravo Neuro does not only show what is wrong; it tells managers what to do next.

# 14. MVP vs Optional Features

| Must Build | Can Skip Unless Time Remains |
| --- | --- |
| Dashboard with branch selector | Authentication/login |
| Polished static UI skeleton | Real database |
| Risk score for products | Complex ML training |
| Recommendation engine | Live Bravo integrations |
| Explanation box | Store layout heatmap |
| Estimated savings calculator | Advanced branch/product ranking module |
| Clickable risk table + product drawer | Advanced filtering beyond one simple filter |
| Recommendation and savings cards | Admin settings panel |
| Daily action plan | Mobile app |
| Accept/complete task interaction | Complex user roles |
| Clean deployment or local fallback | Long-term analytics module |

# 15. Technical Risks and Prevention

| Risk | Prevention |
| --- | --- |
| Trying to build too much | Freeze scope after the dashboard, risk engine, recommendations, savings, and action plan work. |
| Data looks fake | Use realistic product names, prices, expiry dates, and branch differences. |
| Recommendation logic feels random | Always show explanation text and top risk drivers. |
| UI not ready | Build static layout, KPI cards, and risk table first; connect src/lib server data only after the screen already looks presentable. |
| Product detail feels weak | Separate the drawer, recommendation card, and savings card so the product story feels complete. |
| Deployment fails | Prepare local demo, screenshots, and optional screen recording. |
| Numbers do not match | Use one shared savings calculator function everywhere. |
| AI coding tool creates messy code | Ask for one component/function at a time, specify the src/ paths, and review generated files immediately. |

# 16. Final Build Checklist

☐ Project opens without errors on npm run dev.

☐ Dashboard has selected branch and realistic KPI totals.

☐ Static layout, header, KPI card UI, and risk table UI look polished before final data connection.

☐ Branch selector changes KPI values and risk table data.

☐ Risk table shows at least 5 products with different risk levels.

☐ Risk table is sorted by priority and has clear urgency badges.

☐ Clicking a product opens a useful detail drawer.

☐ Each risky product has an explanation box with top risk drivers.

☐ Recommendation card clearly shows discount, transfer, reorder, shelf action, or investigation.

☐ Estimated savings are shown in AZN with before/after comparison.

☐ Discount, transfer, reorder, and shelf action examples exist in the dataset.

☐ Daily action plan has at least 4 tasks.

☐ Accept/complete task interaction works visually.

☐ Demo story can be completed in 2-3 minutes.

☐ Deployment link works, or local fallback is ready.

☐ Screenshots are saved in case of technical problems during presentation.

# 17. Exact First Coding Order

Start in this order. Do not begin deep UI polish before the engine and data shape are stable, but do build polished static UI before connecting complex data.

1. Create Next.js TypeScript app.

2. Install Tailwind, shadcn/ui, lucide-react, and Recharts.

3. Define TypeScript interfaces in src/lib/types.ts.

4. Create realistic JSON seed data in src/lib/data.

5. Write src/lib/dataLoader.ts to join datasets by branch and product.

6. Write src/lib/riskScore.ts and test with console output.

7. Write src/lib/recommendationEngine.ts.

8. Write src/lib/savings.ts and src/lib/explanation.ts.

9. Create src/lib/dashboardData.ts server data functions; do not add API routes unless needed later.

10. Build dashboard layout foundation in src/app/page.tsx with placeholders.

11. Build header and branch selector state.

12. Build KPI card UI with mock values.

13. Connect KPI cards to calculated dashboard data.

14. Build risk table UI with mock rows.

15. Connect risk table to calculated product risk data.

16. Add risk table interaction polish: clickable rows, selected state, badges, optional filter/search.

17. Add product detail drawer.

18. Add recommendation card inside the drawer.

19. Add savings comparison card inside the drawer.

20. Add daily action plan.

21. Polish copy, spacing, colors, realistic numbers, and final demo path.

Final recommendation: keep the backend logic simple but make the frontend feel real. For judges, a clear operational story beats a complex unfinished architecture.